## Slide 1
Agile Methodology
Agile is a software development methodology to build a software incrementally using short iterations of 1 to 4 weeks so that the development is aligned with the changing business needs.
Agile is the ability to create and respond to change.
The authors of the Agile Manifesto chose “Agile” as the label for this whole idea because that word represented the adaptiveness and response to change which was so important to their approach

## Slide 2
Agile Software Development
Agile software development is an umbrella term for a set of frameworks and practices based on the values and principles expressed in the Manifesto for Agile Software Development and the 12 Principles behind it.
When you approach software development in a particular manner, it’s generally good to live by these values and principles and use them to help figure out the right things to do given your particular context.
One thing that separates Agile from other approaches to software development is the focus on the people doing the work and how they work together.
Solutions evolve through collaboration between self-organizing cross-functional teams utilizing the appropriate practices for their context.

## Slide 3
There’s a big focus in the Agile software development community on collaboration and the self-organizing team.
That doesn’t mean that there aren’t managers. It means that teams have the ability to figure out how they’re going to approach things on their own.It means that those teams are cross-functional.
Agile Software Development continue…

## Slide 4
The Agile Manifesto
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 5
12 Principles are based on the Agile Manifesto.
1 Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
2 Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.
3 Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
4 Business people and developers must work together daily throughout the project.
5 Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
6 The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 6
7 Working software is the primary measure of progress.
8 Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
9 Continuous attention to technical excellence and good design enhances agility.
10 Simplicity–the art of maximizing the amount of work not done–is essential.
11 The best architectures, requirements, and designs emerge from self-organizing teams.
12 At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 7
What is agile project management?
Agile project management is an iterative approach to delivering a project throughout its life cycle.
Iterative approaches are frequently used in software development projects to promote velocity and adaptability since the benefit of iteration is that you can adjust as you go along rather than following a linear path.
One of the aims of an agile or iterative approach is to release benefits throughout the process rather than only at the end.
At the core, agile projects should exhibit central values and behaviours of trust, flexibility, empowerment and collaboration.

## Slide 8
Agile project management is an iterative approach that focuses on frequent value delivery and getting fast feedback from the market to adapt to emerging changes quickly. It focuses on:
working on small batches;
visualizing processes to create transparency;
collaborative working with the customer, and
getting feedback as fast as possible.

## Slide 9
The most widely-used Agile methodologies include:
●Agile Scrum Methodology
●Lean Software Development
●Kanban
●Extreme Programming (XP)
●Crystal
●Dynamic Systems Development Method (DSDM)
●Feature Driven Development (FDD)

## Slide 10
Agile Scrum Methodology
Scrum is a lightweight Agile project management framework that can be used to manage iterative and incremental projects of all types.
It has gained increasing popularity over the years due to its simplicity, proven productivity, and ability to incorporate various overarching practices promoted by other Agile models.
In Scrum, the Product Owner works closely with their team to identify and prioritize system functionality by creating a Product Backlog.
The Product Backlog consists of whatever needs to be done to successfully deliver a working software system, including features, bug fixes, non-functional requirements, etc.

## Slide 11
Once priorities have been established, cross-functionalteams will estimate and sign-up to deliver “potentially shippable increments” of software during successive Sprints, typically lasting 30 days.
Once a Sprint’s Product Backlog is committed, no additional functionality can be added to the Sprint except by the team.
Once a Sprint has been delivered, the Product Backlog is analyzed and reprioritized if necessary, and the next set of deliverables is selected for the next Sprint.

## Slide 12
The sprint review is a Scrum event that takes place at the end of the sprint, just before the retrospective. The purpose of the review is to evaluate the latest features and to consider the plan for the product in the future
The sprint retrospective is a recurring meeting held at the end of a sprint used to discuss what went well during the previous sprint cycle and what can be improved for the next sprint.
The sprint backlog is a list of tasks identified by the Scrum team to be completed during the Scrum sprint

## Slide 13
What Does an Agile Product Owner Do?
"C-suite" refers to the executive-level managers within a company.
A product manager is the person who identifies the customer need and the larger business objectives that a product or feature will fulfil.
A Scrum master is a facilitator who ensures that the Scrum team follows the processes that they agreed to follow.
Scrum is a framework of rules, roles, events, and artifacts used to implement Agile projects.
A product backlog as an ordered list of tasks that the team needs to perform in order to meet a particular product goal. Each task in the backlog is a standalone iteration that is performed by the Agile team.

## Slide 14
An agile product owner is a person who is responsible for maximizing the value of the products that an Agile development team builds. Agile product owners are cross-functional professionals who interact with several departments and teams.
These include product team members, the senior management team, product users, and other stakeholders.
Through their interaction with various parties, Agile product owners collect feedback, process it, and then prioritize it for the development team.

## Slide 19
Lean Software Development
Lean Software Development (LSD) is an agile framework based on optimizing development time and resources, eliminating waste, and ultimately delivering only what the product needs.
The Lean approach is also often referred to as the Minimum Viable Product (MVP) strategy, in which a team releases a bare-minimum version of its product to the market, learns from users what they like, don’t like and want to be added, and then iterates based on this feedback.

## Slide 20
Key Principles of Lean Software Development:
There are 7 established lean principles that come with a set of tactics, practices, and processes that builds more efficient software products :
Eliminating the waste
Fast Delivery
Amplify Learning
Builds Quality
Respect Teamwork
Delay the commitment
Optimizing the whole system

## Slide 21
Eliminating the Waste: To identify and eliminate wastes e.g. unnecessary code, delay in processes, inefficient communication, the issue with quality, data duplication, more tasks in the log than completed, etc. regular meetings are held by Project Managers. Which allows team members to point out faults and suggest changes in the next turn.
Fast Delivery: Previously long time planning used to be the key success in business, but in the passage of time it is found that engineers spend too much time on building complex systems with unwanted features. So they came up with an MVP strategy which resulted in the building products quickly that included a little functionality and launch the product to market and see the reaction. Such an approach allows them to enhance the product on the basis of customer feedback.
Amplify Learning: Learning is improved through ample code reviewing, meeting that is cross-team applicable. It is also ensured that particular knowledge isn’t accumulated by one engineer who’s writing a particular piece of code so paired programming is used.

## Slide 22
Builds Quality: LSD is all about prevent waste, keeping an eye on not sacrificing quality. Developers often apply test-driven programming to examine the code before it is written. The quality can also be gained to get constant feedback from team members and project managers.
Respect Teamwork: LSD focuses on empowering team members, rather than controlling them. Setting up a collaborative atmosphere, keep perfect balance when there are short deadlines and immense workload. This method becomes very much important when new members join a well-established team.
Delay the Commitment: In traditional project management it often happens when you make your application and it turns out to be completely unfit for the market. LSD method recognizes this threat and makes room for improvement by postponing irreversible decisions until all experiment is done. This methodology always constructs software as flexible, so the new knowledge is available and engineers can make improvements.

## Slide 23
Optimizing the whole system: lean’s principle allows managers to break an issue into small constituent parts to optimize the team’s workflow, create unity among members, and inspire a sense of shared responsibility which results in enhancing the team performance.
Weakness in LSD :
It is hard to keep pace so it is not easy for developers to work with team members as conflict may occur between them.
It leads to a difficult decision-making process as it is mandatory for customers to clearly set their requirements for the development not to be interrupted.

## Slide 24
Kanban
Kanban is a popular framework used to implement agile and DevOps software development.
It requires real-time communication of capacity and full transparency of work.
Work items are represented visually on a kanban board, allowing team members to see the state of every piece of work at any time.
The Kanban board is normally put up on a wall in the project room. The status and progress of the story development tasks is tracked visually on the Kanban board with flowing Kanban cards.
Kanban Board
Kanban board is used to depict the flow of tasks across the value stream. The Kanban board −
Provides easy access to everyone involved in the project.
Facilitates communication as and when necessary.
Progress of the tasks are visually displayed.
Bottlenecks are visible as soon as they occur.

## Slide 26
Advantages of Kanban board
The major advantages of using a Kanban board are −
Empowerment of Team − This means −
  Team is allowed to take decisions as and when required.
  Team collaboratively resolves the bottlenecks.
  Team has access to the relevant information.
  Team continually communicates with customer.
Continuous Delivery − This means −
  Focus on work completion.
  Limited requirements at any point of time.
  Focus on delivering value to the customer.
  Emphasis on whole project.

## Slide 27
Extreme Programming (XP)
Extreme programming (XP) is one of the most important software development framework of Agile models.
It is used to improve software quality and responsive to customer requirements.
XP is based on the frequent iteration through which the developers implement User Stories.
User stories are simple and informal statements of the customer about the functionalities needed. A User story is a conventional description by the user about a feature of the required system. It does not mention finer details such as the different scenarios that can occur. On the basis of User stories, the project team proposes Metaphors. Metaphors are a common vision of how the system would work
User Stories.

## Slide 29: Extreme Programming Practices
1. On-Site Customer
  Customer is actively involved with development process
  Customer gives “User Stories”
    Short, informal “stories” describing features
    Keep on “story cards”
2. Planning Game
  Developers and customers together plan project
  Developers give cost estimates to “stories” and a budget of how much they can accomplish
    Can use abstract accounting mechanism
    Later compare to actual cost, to improve estimates over time
  Customer prioritizes stories to fit within budget

## Slide 30: Extreme Programming Practices
3. Metaphor
  Come up with metaphor that describes how the whole project will fit together
  Provides framework for discussing project in team
  Tools and materials often provide good metaphors
4. Small Releases
  Time between releases drastically reduced
    A few weeks/months
  Multiple iterations
  Can have intermediate iterations between bigger “releases”

## Slide 31: Extreme Programming Practices
5. Testing
  Test-first programming
  Unit testing frequently by developers
  Acceptance tests defined by customers
6. Simple Design
  Design should be quick, not elaborate
  Pick the simplest thing that could possibly work
  Resist adding stuff not ready yet

## Slide 32: Extreme Programming Practices
7. Refactoring
  Code gets worse with feature adds, bug fixes
  Rewrite small sections of code regularly
  Rerun all unit tests to know nothing broken
    Means you should have designed comprehensive tests
8. Pair Programming
  Pair programming is an agile software development technique in which two programmers work together at one workstation. One, the driver, writes code while the other, the observer or navigator, reviews each line of code as it is typed in.
9. Collective Ownership
  Anyone can edit anything
  Errors are the fault of the whole team

## Slide 33: Extreme Programming Practices
10. Continuous Integration
  Commit changes frequently (several times a day)
  Verify against entire test suite!
11. Coding Standards
  Enables effective teamwork
12. Sustainable Pace
  No overtime
  Only exceptions in final week
  Good estimation skills for budgeting will help ensure reasonable times
  Time less likely to be wasted in pairs, bullpen rooms
  Plan time each day for administrative work (<1 hour), breaks

## Slide 34: Extreme Programming Lifecycle

## Slide 35
The values of XP
Communication:
XP stresses the importance of the appropriate kind of communication – face to face discussion with the aid of a white board or other drawing mechanism.
Simplicity:
Simplicity means “what is the simplest thing that will work?” The purpose of this is to avoid waste and do only absolutely necessary things such as keep the design of the system as simple as possible
Feedback:
Through constant feedback about their previous efforts, teams can identify areas for improvement and revise their practices
Courage:
This definition shows a preference for action based on other principles so that the results aren’t harmful to the team.
Respect:
The members of your team need to respect each other in order to communicate with each other, provide and accept feedback that honors your relationship, and to work together to identify simple designs and solutions.

## Slide 36
In agile software development, a spike is a story that cannot be estimated until a development team runs a time-boxed investigation. The output of a spike is an estimate for the original story

## Slide 37
Principles of extreme programming
Most researchers denote 5 XP principles as:
Rapid feedback. Team members understand the given feedback and react to it right away.
Assumed simplicity. Developers need to focus on the job that is important at the moment.
Incremental changes. Small changes made to a product step by step work better than big ones made at once.
Embracing change. If a client thinks a product needs to be changed, programmers should support this decision and plan how to implement new requirements.
Quality work. A team that works well, makes a valuable product and feels proud of it.

## Slide 38
Crystal Agile Framework
Crystal is an agile framework focusing on individuals and their interactions, as opposed to processes and tools.
The Crystal agile framework is built on two core beliefs:
Teams can find ways on their own to improve and optimize their workflows.
Every project is unique and always changing, which is why that project’s team is best suited to determine how it will tackle the work.

## Slide 39
Crystal’s strengths include:
Allows teams to work the way they deem most effective
Facilitates direct team communication, transparency and accountability
The adaptive approach lets teams respond well to changing requirements
Crystal’s weaknesses include:
Lack of pre-defined plans can lead to scope creep
Lack of documentation can lead to confusion

## Slide 40
What is the crystal agile framework
The Crystal agile framework is for software development. It places focus on people over processes, to empower teams to find their own solutions for each project rather than being constricted with rigid methodologies.
These are categorized by color, according to the number of people in the project;
Crystal clear - Teams with less than 8 people
Crystal yellow - Teams with between 10 and 20 people
Crystal orange - Teams with between 20-50 people
Crystal red - Teams with between 50-100 people

## Slide 41: Crystal Methods
Crystal is an agile framework focusing on individuals and their interactions, as opposed to processes and tools. In other words, this framework is a direct outgrowth of one of the core values articulated in the Agile Manifesto.
The Crystal agile framework is built on two core beliefs:
Teams can find ways on their own to improve and optimize their workflows
Every project is unique and always changing, which is why that project’s team is best suited to determine how it will tackle the work

## Slide 42: Crystal Methods

## Slide 43: Crystal Methods

## Slide 44
Key principles of the crystal agile framework
At the heart of the crystal, a family is seven principles. The first three are compulsory for all crystal approaches, but the rest are optional and can be adopted if appropriate:
#1: Frequent delivery
You should deliver code regularly to your real users. Without this, you might be building a product nobody needs.
#2: Reflective improvement
Look back on what you've done, how you've done it, and why. As a team, reflect and decide how to improve it in the future.

## Slide 45
#3: Osmotic communication:Osmotic communication works well for small size teams. This communication happens when all team members are in a room at a table. A discussion takes place among all the members. They may or may not participate, but everyone perceives the idea of the discussion. Moreover, it stays in the back of their minds.
It's the same as a classroom discussion. The teachers will be the subject expert (Expert developer in our case). They will be answering all the questions from students.
It has many benefits-
Information flows quickly
Reduction of Communication overhead
Everyone gets to know what problems may occur and already get to know the solutions.

## Slide 46
#4: Personal safety
Team members should feel safe to discuss ideas openly, without fear of ridicule(taunt). There are no wrong answers or bad suggestions in a crystal team.
#5: Focus on work
Team members should know what to work on next and be able to do it. This requires clear communication and documentation when required.
#6: Access to subject matter experts and users
Team members should be able to get feedback from real users and experts when required.
#7: Technical tooling
with automated tests, configuration management, and frequent integration. Many development teams will integrate the system multiple times per day, or at a minimum, once daily. Teams that do “continuous integration-with-test” will be able to detect integration level errors within minutes.

## Slide 47
Dynamic Systems Development Method
Dynamic System Development Method or DSDM is a long-standing approach that’s been used successfully since 1994 for rapid software development and delivery.
With its iterative and incremental approach it was agile well before the Agile Manifesto was written.
DSDM uses regular facilitated workshops and encourages the team to interact, which helps resolve the natural communication problems faced by many projects.
DSDM focuses on delivering on time because delivering 80% of the features working and on time is better than trying to deliver everything late.

## Slide 48
Feature Driven Development
Feature Driven Development (FDD) is an agile framework that, as its name suggests, organizes software development around making progress on features.
FDD was designed to follow a five-step development process, built largely around discrete “feature” projects. That project lifecycle looks like this:
Develop an overall model
Build a features list
Plan by feature
Design by feature
Build by feature

## Slide 49
Step 1: Develop an Initial Model
The first step in FDD is to outline an initial domain object model.
Teams of developers and domain experts (e.g., future users in the customer’s company) each define a model that reflects their shared understanding of the important objects in the new system. The chief architect supports and guides them in this work.
Step 2: Develop a Feature List
Next up is the feature list — all the functionality the product needs to offer.
To do this, you split the domain model into subdomains that each represent a business function.

## Slide 50
Step 3: Plan by Feature
The third step is where you plan the order in which to develop features and feature sets.
Factors to consider, are:
Which features your customer’s users need most urgently.
Which features will deliver the most value soonest.
Development time estimates — you don’t want to leave the biggest features for last.
Technical dependencies between features.
Risks involved with features — for example compliance testing, using new technology, learning new frameworks and libraries.
Available people, their skills and expertise.
Workload.
Etc.

## Slide 51
Step 4: Design by Feature
Each feature team works on the detailed design of the features assigned to them for the current iteration.
Developers and domain experts, helped by the chief architect and chief programmer as needed, use UML modeling techniques such as class diagrams, sequence diagrams, and state transition diagrams to specify what the feature will do and how it’ll do it.
Step 5: Build by Feature
Each feature team then works to turn their design into working software, test it, and gather feedback from domain experts to verify that the feature works as intended. When all’s okay, they’ll integrate their work with everything that’s been built in this and previous iterations.

## Slide 52
FDD’s strengths include:
Simple five-step process allows for more rapid development
Allows larger teams to move products forward with continuous success
Leverages pre-defined development standards, so teams are able to move quickly
FDD’s weaknesses include:
Does not work efficiently for smaller projects
Less written documentation, which can lead to confusion
Highly dependent on lead developers or programmers

## Slide 53: FDD Tools
CASE Spec
Tech Excel Dev Suite
FDD Tool Kit
FDD Viewer

## Slide 54: SCRUM Practices
Product and release backlog
  A list of the features to be implemented in the project (subdivided to next release), ordered by priority
  Can adjust over time as needed, based on feedback
  A product manager is responsible for maintaining

## Slide 55: SCRUM Practices
Burn-down chart
  Make best estimate of time to complete what is currently in the backlog
  Plot the time on a chart
  By studying chart, understand how team functions
  Ensure burndown to 0 at completion date
    By adjusting what’s in the backlog
    By adjusting the completion date

## Slide 56: SCRUM Practices
Sprint
  The sprint is a ~1 month period after which some product is delivered
  Features are assigned from the product backlog to a sprint backlog
    Features divided into smaller tasks for sprint backlog
    Feature list is fixed for sprint
  Planning meeting
    Tasks can be assigned to team members
    Team members have individual estimates of time taken per item
  During sprint, work through features, and keep a burn-down chart for the sprint
  New functionality is produced by the end of the sprint
  After sprint, a review meeting is held to evaluate the sprint

## Slide 57: SCRUM Practices
Scrum meeting
  15 minute daily meeting
  All team members show up
  Quickly mention what they did since last Scrum, any obstacles encountered, and what they will do next
  Some team member volunteers or is appointed to be the Scrum Master - in charge of Scrum meeting, and responsible for seeing that issues raised get addressed
  Customers, management encouraged to observe

## Slide 58: SCRUM
Product
Backlog
Sprint
Backlog
Release
Backlog
Sprint
Retrospective
New
Functionality
Sprint
Plan
Scrum
Meeting
24 hours
Begin
Sprint
End
Sprint
30 days

## Slide 59: SCRUM Process

## Slide 60: SCRUM Project Phases
Scrum processes address the specific activities and flow of a Scrum project. In total there are 19 processes which are grouped into following five phases:
Initiate - This phase includes the processes related to initiation of a project: Create Project Vision,
Identify Scrum Master and Stakeholder(s),
Form Scrum Team,
Develop Epic(s),
Create Prioritized Product Backlog,
Conduct Release Planning.

## Slide 61: SCRUM Project Phases
2. Plan and Estimate - This phase consists of processes related to planning and estimating tasks, which include
Create User Stories,
Approve, Estimate, and
Commit User Stories,
Create Tasks,
Estimate Tasks,
Create Sprint Backlog.

## Slide 62: SCRUM Project Phases
3. Implement - This phase is related to the execution of the tasks and activities to create a project's product. These activities include creating the various deliverables, conducting Daily Standup Meetings, and grooming (i.e., reviewing, fine-tuning, and regularly updating) the Product Backlog at regular intervals.

## Slide 63: SCRUM Project Phases
4. Review and Retrospect - This phase is concerned with reviewing the deliverables and the work that has been done and determining ways to improve the practices and methods used to do project work.

## Slide 64: SCRUM Project Phases
5. Release - This phase emphasizes on delivering the Accepted Deliverables to the customer and identifying, documenting, and internalizing the lessons learned during the project.

## Slide 65: SCRUM Roles
Scrum Team comprise of –
1. Team Lead
2. Team Member
3. Product Owner
4. Stakeholder
5. Technical Expert
6. Independent Tester
7. Architecture Owner
Compulsory
Optional

## Slide 66: 1. Team Lead
This role, called “Scrum Master” in Scrum or team coach or project lead in other methods, is responsible for facilitating the team, obtaining resources for it, and protecting it from problems. This role encompasses the soft skills of project management but not the technical ones such as planning and scheduling, activities which are better left to the team as a whole (more on this later).

## Slide 67: 2. Team Member
This role, sometimes referred to as developer or programmer, is responsible for the creation and delivery of a system. This includes modeling, programming, testing, and release activities, as well as others.

## Slide 68
3. Product Owner –
The product owner, called on-site customer in XP and active stakeholder in AM, represents the stakeholders. This is the one person responsible on a team (or sub-team for large projects) who is responsible for the prioritized work item list (called a product backlog in Scrum), for making decisions in a timely manner, and for providing information in a timely manner.

## Slide 69
4. Stakeholders –
A stakeholder is anyone who is a direct user, indirect user, manager of users, senior manager, operations staff member.
The "gold owner" who funds the project, support (help desk) staff member, auditors, your program/portfolio manager.

## Slide 70: SCRUM Terminologies
Product Backlog : The agile product backlog in Scrum is a prioritized features list, containing short descriptions of all functionality desired in the product. A typical Scrum backlog comprises the following different types of items:
Features
Bugs
Technical work
Knowledge acquisition

## Slide 71: SCRUM Terminologies
Sprint Backlog : The sprint backlog is a list of tasks identified by the Scrum team to be completed during the Scrum sprint.
During the sprint planning meeting, the team selects some number of product backlog items, usually in the form of user stories, and identifies the tasks necessary to complete each user story.

## Slide 72: SCRUM Terminologies
Release Burndown Chart : On a Scrum project, the team tracks its progress against a release plan on a release burndown chart. The release burndown chart is updated at the end of each sprint by the Scrum Master.
The horizontal axis of the sprint burndown chart shows the sprints; the vertical axis shows the amount of work remaining at the start of each sprint. Work remaining can be shown in whatever unit the team prefers -- story points, ideal days, team days and so on.

## Slide 73: Example of Burndown Chart

## Slide 75
QUESTIONS
&
ANSWERS

## Slide 82: Code Refactoring
Code refactoring is the process of restructuring existing computer code without changing its external behavior.
While refactoring new code is not developed rather improvement of the existing code is focussed.
Refactoring improves non functional attributes of the software.
Advantages include improved code readability and reduced complexity to improve source code maintainability, and create a more expressive internal architecture or object model to improve extensibility.

## Slide 83: Why to Refactor a code ?
There may be some stereo- typical situations where program code should be improved. Such situations are known as Code Smells. Some of them are –
Duplicate Code
Long Methods
Switch Case Statements
Data Clumping
Speculative Generality(code smells)

## Slide 84: Process of Code Refactoring
2. Test Cases are Identified
1. Identify the segment of code to be refactored
3. Refactoring is Done
(Using Automated Tools or Manually)
4. Testing is done using the identified Test Cases
5. Deployed to the main program
If Fails
If Passes

## Slide 85: Benefits of Code Refactoring
1. Maintainability - It is easier to fix bugs because the source code is easy to read and the intent of its author is easy to grasp.
2. Extensibility - It is easier to extend the capabilities of the application if it uses recognizable design patterns, and it provides some flexibility where none before may have existed

## Slide 86
To keep your code clean
Refactoring keeps you away from what is notoriously known as a code smell notion. It can mean a couple of things, like duplicate code, too many parameters, longer methods, etc.
To save yourself time and money in the future
It’s always much better to keep your code clean and clear. For you, it will mean, that when you want to add new features in the future, your developers won’t have to start from untangling your messy source code, with means more time and a bigger budget, but can go straight to upgrading your software.

## Slide 87: Continuous Integration
Continuous integration (CI) is the practice, in software engineering, of merging all developer working copies with a shared mainline several times a day.
It was first named and proposed by Grady Booch in his method, who did not advocate integrating several times a day.
It was adopted as part of extreme programming (XP).

## Slide 88
CI typically use a build server to implement continuous processes of applying quality control in general — small pieces of effort, applied frequently.
In addition to running the unit and integration tests, such processes facilitate manual QA processes.
This continuous application of quality control aims to improve the quality of software, and to reduce the time taken to deliver it.

## Slide 89: Principles of Continuous Integration
1. Maintain a code repository –
This practice advocates the use of a revision control system for the project’s source code. All artifacts required to build the project should be placed in the repository.
2. Automate the build –
A single command should have the capability of building the system.

## Slide 90
3. Make the build self-testing -
Once the code is built, all tests should run to confirm that it behaves as the developers expect it to behave.
4. Everyone commits to the baseline every day -
By committing regularly, every committer can reduce the number of conflicting changes.
5. Every commit (to baseline) should be built -
The system should build commits to the current working version to verify that they integrate correctly.

## Slide 91
6. Keep the build fast -
The build needs to complete rapidly, so that if there is a problem with integration, it is quickly identified.
7. Test in a clone of the production environment -
Having a test environment can lead to failures in tested systems when they deploy in the production environment, because the production environment may differ from the test environment in a significant way.
8. Make it easy to get the latest deliverables -
Making builds readily available to stakeholders and testers can reduce the amount of rework necessary when rebuilding a feature that doesn't meet requirements.

## Slide 92
9. Everyone can see the results of the latest build -
It should be easy to find out whether the build breaks and, if so, who made the relevant change.
10. Automate deployment -
Most CI systems allow the running of scripts after a build finishes. o, who made the relevant change.

## Slide 93: Pair Programming
Pair programming is an agile software development technique in which two programmers work together at one workstation.
One, the driver, writes code while the other, the observer or navigator, reviews each line of code as it is typed in.
The two programmers switch roles frequently.

## Slide 94
While reviewing, the observer also considers the "strategic" direction of the work, coming up with ideas for improvements and likely future problems to address.
This frees the driver to focus all of his or her attention on the "tactical" aspects of completing the current task, using the observer as a safety net and guide.

## Slide 95: Benefits of Pair Programming
1. A system with two programmers possesses greater potential for the generation of more diverse solutions to problems for three reasons:
    the programmers bring different prior experiences to the task;
    they may access information relevant to the task in different ways;
    they stand in different relationships to the problem by virtue of their functional roles.

## Slide 96
3. Knowledge is constantly shared between pair programmers.
4. Pair programming allows team members to share problems and solutions quickly making them less likely to have hidden agendas from each other.

## Slide 97
Agile Design Process
An agile design process allows you to use iterative as well as incremental approach to deliver design to your customer.
Divide your required functionality into small iterations so that by end of an iteration, you are sharing your design to customer to get his feedback.
In agile design process, the stages run in parallel.
You divide the functionality into small parts that can be delivered independently and start working on them.
This helps to make faster design and get quick feedback on your work.

## Slide 98
7 essential Agile design principles
Executives are ready to support UX designers
Teams must be cross-functional
Good product backlog management and project planning are essential
There are accurate estimations of the time to next release
Research and testing are baked into the design process
Design and development are iterative in nature
Constant communication is key

## Slide 99
Process of Agile Design
Design: The design of agile will be made by using any of the methodologies, but the best design is that which is customer or client-centric and gives fruitful results.
2. Analyze: When the design is completed and work is on track, a proper analysis is required from time to time so that the scope of the fault should be eliminated and the quality of the product is maintained.
3.Develop: Here, develop means to develop the required project management software, which is the prime moving force of the project after its completion.
4. Implement: The last stage of the process is to implement the agile project and its execution. The feedback of the design is most important so that the team can make changes if required.

## Slide 100
Agile Design Principles
S – Single-Responsibility Principle.
O – Open-Closed Principle.
L – Liskov Substitution Principle.
I – Interface Segregation Principle.
D – Dependency Inversion Principle.

## Slide 101
1. Single-Responsibility Principle
“There should be never more than one reason for a class to change.”
“A class should have one, and only one, reason to change.”
Following this principle means that each class only does one thing and every class or module only has responsibility for one part of the software’s functionality.
More simply, each class should solve only one problem.
Single responsibility principle is a relatively basic principle that most developers are already utilizing to build code.
It can be applied to classes, software components, and microservices.
Utilizing this principle makes code easier to test and maintain, it makes software easier to implement, and it helps to avoid unanticipated side-effects of future changes.

## Slide 102
Let’s consider a class that contains code that changes the text in some way. The only job of this class should be manipulating text.
it is not a good example of the SRP. If class has two responsibilities: manipulating and printing the text.
For this purpose, we should create another class, which will only handle printing text:

## Slide 104
2. Open-Closed Principle
“Software entities (classes, modules, functions, etc.) should be open for extension, but closed for modification.”
A software module observing the Open-Closed principle has two main characteristics:
"Open for extensions."
This means that the behaviour of the code can be extended. When the requirements of the project are modified, the code can be extended by implementing the new requirements, meaning that one can modify the behaviour of the already existing module.
"Closed for modifications."
The implementation of the new requirements does not need modifications on the already existing code.

## Slide 105
Example: Inheritance
Instead of modifying a class that does not quite fit our needs, we can declare a new class that inherits the features of the original class and adds new features. The new class can even override (redefine) some of the inherited features:
Example-Open-Closed Principle

## Slide 106
3. Liskov Substitution Principle
The principle defines that objects of a superclass shall be replaceable with objects of its subclasses without breaking the application.
That requires the objects of your subclasses to behave in the same way as the objects of your superclass.

## Slide 107
Example-Liskov Substitution Principle

## Slide 108
Example-Liskov Substitution Principle

## Slide 109
4. Interface Segregation Principle
“Classes that implement interfaces, should not be forced to implement methods they do not use.”
The general idea of interface segregation principle is that it’s better to have a lot of smaller interfaces than a few bigger ones.
Basically, once an interface is becoming too large/fat, we absolutely need to split it into small interfaces that are more specific and the interface will be defined by the client that will use it, which means that the client of the interface will only know about the methods that are related to them.

## Slide 111
Use Case:
Suppose we got a requirement to design a software for a company. Company has two types of workers, contract and permanent workers. Both types of workers works and they need a daily launch break to eat. We can design the classes as:
ExampleInterface Segregation Principle

## Slide 112
This will work well. But suppose a new requirement comes and company introduces some Robots that can do the work efficiently, but they don’t eat.
If we keep the present design, the new Robot class is forced to implement the eat method. This will violate Interface Segregation Principle. Such an interface is named fat interface or polluted interface. Having an interface pollution is not a good solution and might induce inappropriate behaviour in the system.

## Slide 113
5. Dependency Inversion Principle
“High-level modules should not depend on low level modules, rather both should depend on abstraction. Abstraction should not depend on details; rather detail should depend on abstraction.”
Basically, the Dependency Inversion Principle will be of a great help when it comes to understanding how to correctly tie your system together.
High level modules should not depend upon low level modules.
Both should depend on abstractions.” Further, “abstractions should not depend on details. Details should depend upon abstractions.”

## Slide 114
Dependency inversion principle is one of the principles on which most of the design patterns are build upon. Dependency inversion talks about the coupling between the different classes or modules. It focuses on the approach where the higher classes are not dependent on the lower classes instead depend upon the abstraction of the lower classes. The main motto of the dependency inversion is Any higher classes should always depend upon the abstraction of the class rather than the detail.
This aims to reduce the coupling between the classes is achieved by introducing abstraction between the layer, thus doesn’t care about the real implementation.

## Slide 115
ExampleDependency Inversion Principle